Deadend District

Daily Work Log  ·  Tagesprotokolle

Unity 6.3 first-person extraction shooter — class project

Author: KumuIi

Repository: github.com/KumuIi/Deadend-District

Active development: 5 May – 9 June 2026   ·   23 work days   ·   6 weeks

Log generated: 9 June 2026

About this log

Each entry summarises one work day and is reconstructed from the project's Git commit history. Only substantial work is listed — pure backups, text-only edits and repository housekeeping are omitted. Work is grouped into the six weeks of active development.

Note on earlier work:  Before 5 May 2026 the project began from an old movement system I had built for another project, which was imported as the starting point. The log below covers the work done on Deadend District itself.

# Overview by week

Every work day, grouped into the week it falls in.

| Day | Date | Weekday | Focus |
| --- | --- | --- | --- |
| Week 1 4 May – 10 May 2026 · 2 days |  |  |  |
| Day 1 | 5 May | Tuesday | First weapon & item architecture |
| Day 2 | 7 May | Thursday | HDRP port & first map |
| Week 2 11 May – 17 May 2026 · 7 days |  |  |  |
| Day 3 | 11 May | Monday | Animation testing |
| Day 4 | 12 May | Tuesday | Weapon IK & sway |
| Day 5 | 13 May | Wednesday | Inventory system |
| Day 6 | 14 May | Thursday | Inventory overhaul & 3D items |
| Day 7 | 15 May | Friday | Inventory GUIDs, weight, health & HUD |
| Day 8 | 16 May | Saturday | Core foundation: interaction, save, world-state, quests |
| Day 9 | 17 May | Sunday | Recoil & quest overhaul |
| Week 3 18 May – 24 May 2026 · 2 days |  |  |  |
| Day 10 | 18 May | Monday | Weapon feel presets |
| Day 11 | 24 May | Sunday | Stats, equipment & run-system groundwork |
| Week 4 25 May – 31 May 2026 · 7 days |  |  |  |
| Day 12 | 25 May | Monday | Flashlight, battery, stamina & encumbrance |
| Day 13 | 26 May | Tuesday | Flashlight polish & dark tunnels |
| Day 14 | 27 May | Wednesday | Enemy AI prototype |
| Day 15 | 28 May | Thursday | Full AI, menus, save/load & scene transitions |
| Day 16 | 29 May | Friday | Manual saves & stash storage |
| Day 17 | 30 May | Saturday | Trader & economy |
| Day 18 | 31 May | Sunday | Stealth, mimic monster & spawning |
| Week 5 1 Jun – 7 Jun 2026 · 2 days |  |  |  |
| Day 19 | 1 Jun | Monday | Wave 3: fall damage, ladders, keys & spawns |
| Day 20 | 2 Jun | Tuesday | Key system (continued) |
| Week 6 8 Jun – 14 Jun 2026 · 3 days |  |  |  |
| Day 21 | 8 Jun | Monday | Dialogue, doors & quest polish |
| Day 22 | 9 Jun | Tuesday | Questline in-game, menus, NPC sprites & highscore |
| Day 23 | 10 Jun | Wednesday | Pixelate post-processing & mimic texture |

# Day-by-day log

Week 1    4 May – 10 May 2026

## Day 1  —  Tuesday, 5 May 2026

First weapon & item architecture

Laid down the first full weapon and item architecture: a weapon controller, data-driven fire behaviors (hitscan), ScriptableObject items (weapon, ammo, magazine, attachment, backpack), an item registry, and a stat/modifier system, plus a first inventory. Also tuned the imported movement system to fit the project.

What was done

- Weapon system — first iteration (controller, fire behaviors, item ScriptableObjects, inventory, stats, registry)

- Movement tuning (on the imported system)

New scripts / systems

- Gun/* weapon controller & fire behaviors

- Inventory item ScriptableObjects (weapon, ammo, magazine, attachment)

- Item registry, stat & modifier system

## Day 2  —  Thursday, 7 May 2026

HDRP port & first map

Ported the project from the URP render pipeline to HDRP for higher-fidelity lighting, set up the first map scene, and added a crosshair UI.

What was done

- URP → HDRP render-pipeline port

- First map scene set up

New scripts / systems

- UI/CrosshairUI.cs

Week 2    11 May – 17 May 2026

## Day 3  —  Monday, 11 May 2026

Animation testing

Experimented with arm and walk-cycle animations to get the first-person hands moving correctly.

What was done

- Testing first-person arm / walk-cycle animations

New scripts / systems

- WalkCycleArms.cs

## Day 4  —  Tuesday, 12 May 2026

Weapon IK & sway

Got automatic inverse kinematics (AutoIK) working so the hands grip the pistol correctly, then built the core gun scripts: a GunController, a GunSway system, a WeaponManager and a WeaponSwitcher, and moved the camera controller into the movement namespace.

What was done

- AutoIK working with the pistol

- More work on the animation system

- Weapon sway + first weapon setup

New scripts / systems

- Gun/GunController.cs

- Gun/GunSway.cs

- Gun/WeaponManager.cs

- Gun/WeaponSwitcher.cs

- PlayerMovement/CameraController.cs

## Day 5  —  Wednesday, 13 May 2026

Inventory system

Built the grid-based inventory: a backing InventoryGrid data structure, the InventoryUI, item views, and the split between immutable item templates (ItemSO) and live item instances. Added weapon and ammunition ScriptableObjects.

What was done

- Built the inventory system

- Inventory working (small changes left)

New scripts / systems

- Inventory/InventoryGrid.cs

- Inventory/InventoryUI.cs

- Inventory/InventoryItemView.cs

- Inventory/ItemInstance.cs

- Inventory/ItemSO.cs

- Gun/WeaponSO.cs

- Gun/AmmunitionSO.cs

## Day 6  —  Thursday, 14 May 2026

Inventory overhaul & 3D items

Overhauled the inventory: drag-and-drop, slot highlighting, a dedicated input handler, and rendering real 3D models inside the inventory grid. Cleaned up the gun code structure, added a caliber ScriptableObject, and tuned the player physics.

What was done

- Improved gun structure and code

- Inventory overhaul + real 3D models inside the inventory

- Updated player physics

New scripts / systems

- Inventory/InventoryDragController.cs

- Inventory/InventoryHighlighter.cs

- Inventory/InventoryInputHandler.cs

- Inventory/ResourcesItemSOResolver.cs

- Gun/CaliberSO.cs

## Day 7  —  Friday, 15 May 2026

Inventory GUIDs, weight, health & HUD

Added a GUID-based identity system so every item instance is uniquely tracked, plus typed item instances, tooltips and a right-click context menu. Implemented weapon weight that slows the player, the first footstep sound effects, a PlayerHealth component, and the player and weapon HUDs. Fixed a major bug where the player could climb any flat wall.

What was done

- Inventory GUID identity system

- Weapon weight + speed reduction; first footstep sound effects

- Fix: player could climb any flat wall

New scripts / systems

- Inventory/WeaponItemInstance.cs

- Inventory/AmmoItemInstance.cs

- Inventory/MagazineItemInstance.cs

- Inventory/InventoryTooltip.cs

- Inventory/InventoryContextMenu.cs

- Player/PlayerHealth.cs

- Player/FootstepAudio.cs

- UI/PlayerHUD.cs

- UI/WeaponHUD.cs

## Day 8  —  Saturday, 16 May 2026

Core foundation: interaction, save, world-state, quests

The single biggest foundation day. Built the shared backbone systems the whole game depends on: an interaction system, a save/load system with per-feature adapters, a stimulus system, a world-state manager, the first quest system, and the cybernetics framework. On top of that, added world item pickup, drop, and a throwing system.

What was done

- Whole foundation for the game built (interaction, save/load, stimulus, world-state, quests, cybernetics)

- Inventory structure + InventoryUI improvements

- Inventory UI fixed

- Pick-up logic and visuals

- Throwing system

- Fix: drop coming from the camera

New scripts / systems

- Core/InteractionSystem/*

- Core/SaveSystem/* (+ adapters)

- Core/StimulusSystem/*

- Core/WorldState/*

- Quest/* (QuestManager, QuestSO, conditions)

- Cybernetics/*

- World/LootItemWorld.cs

- World/ItemDropSpawner.cs

## Day 9  —  Sunday, 17 May 2026

Recoil & quest overhaul

Added a proper recoil controller to the guns and overhauled the quest-making workflow with objective and outcome definitions and a world-state-key registry (with a custom editor drawer to pick keys safely). Built the first quest UI prototype and fixed several inventory and shooting bugs.

What was done

- Quest-making system overhaul (objective + outcome definitions, world-state-key registry)

- Gun recoil + inventory and shooting bug fixes

- First quest UI prototype

New scripts / systems

- Gun/RecoilController.cs

- Quest/QuestObjectiveDefinition.cs

- Quest/QuestOutcomeDefinition.cs

- Quest/WsmKeyRegistrySO.cs

- Editor/WsmKeyDrawer.cs

Week 3    18 May – 24 May 2026

## Day 10  —  Monday, 18 May 2026

Weapon feel presets

Added weapon feel presets — ScriptableObjects that bundle recoil, sway and handling values — plus an editor tool to generate them quickly.

What was done

- Weapon "feel" presets + editor generator

New scripts / systems

- Gun/WeaponPresetSO.cs

- Gun/Editor/WeaponPresetGenerator.cs

## Day 11  —  Sunday, 24 May 2026

Stats, equipment & run-system groundwork

Groundwork for the run-based gameplay loop: wired a stat-modifier stack into the player motor, made PlayerHealth take damage through IDamageable, and added the equipment controller, loot pools, faction/team identity, a richer damage context, and the run-lifecycle interface that lets systems react to a run starting and ending. Updated the motor's slope handling and worked on the map.

What was done

- Wave-1 pre-pass: stat stack wired to motor, IDamageable on PlayerHealth

- PlayerMotor updated to work with slopes

- Map work

New scripts / systems

- Core/Stats/PlayerStatModifier.cs

- Core/Equipment/EquipmentController.cs

- Core/Loot/LootPoolSO.cs

- Core/RunSystem/IRunLifecycleListener.cs

- Core/Combat/DamageContext.cs

- Core/AI/IFactionProvider.cs

Week 4    25 May – 31 May 2026

## Day 12  —  Monday, 25 May 2026

Flashlight, battery, stamina & encumbrance

Built the survival layer: an equippable flashlight with sway, feel and sound, backed by a battery system that drains over time (batteries are inventory items). Added a stamina system and an encumbrance system that ties carried weight to movement, plus a darkness-state writer so the game knows when the player is in the dark.

What was done

- Flashlight system (equip works)

- Flashlight polish: sway, feel, sound effects

- Stamina system built

- Encumbrance (carried weight affects movement)

- Fix: can't reload to destroy a battery

New scripts / systems

- Core/Battery/BatterySystem.cs

- Inventory/FlashlightSO.cs

- Inventory/BatteryItemSO.cs

- Player/FlashlightSlot.cs

- Player/DarknessStateWriter.cs

- Encumbrance/EncumbranceSystem.cs

- World/FlashlightSway.cs

## Day 13  —  Tuesday, 26 May 2026

Flashlight polish & dark tunnels

Polished the flashlight, made the tunnels properly dark, and added a reload "dip" animation together with reload and flashlight sound effects.

What was done

- Dark inside tunnels

- Reload animation

- Reload / flashlight sound effects

- Fix: flashlight works at 0% and hover shows the percentage

New scripts / systems

- Gun/ReloadDip.cs

## Day 14  —  Wednesday, 27 May 2026

Enemy AI prototype

Built the first enemy AI: a state-driven EnemyBrain with perception, aiming, cover-finding, patrol routes, and a weapon driver so enemies can shoot dynamically. Added enemy health and a ragdoll that takes over on death for a believable collapse.

What was done

- First enemy AI prototype

- Spring-based enemy AI

- New AI states

- More dynamic enemy shooting behavior

- Enemy ragdoll on death

New scripts / systems

- AI/EnemyBrain.cs

- AI/EnemyPerception.cs

- AI/EnemyAimComponent.cs

- AI/EnemyCoverUtility.cs

- AI/EnemyHealth.cs

- AI/EnemyRagdoll.cs

- AI/EnemyWeaponDriver.cs

- AI/PatrolRoute.cs

## Day 15  —  Thursday, 28 May 2026

Full AI, menus, save/load & scene transitions

Completed the enemy AI and fixed the death ragdoll T-pose. Brought in DOTween for animated 3D UI and built the menu system (main menu, pause menu, 3D buttons), the RunManager that owns a play session, scene transitions between maps, and the save/load feature. Reorganised the folders to keep the growing codebase clean.

What was done

- Full enemy AI implementation

- Fix: death ragdoll no longer T-poses the arms

- Save/load feature implemented

- Pause menu implemented

- DOTween set up for 3D UI

- Map-to-map transitions

- Folder restructure + save fix

- Inventory fully working

New scripts / systems

- Core/RunSystem/RunManager.cs

- Core/SceneManagement/SceneTransitionManager.cs

- UI/MenuSystem/* (MainMenu, PauseMenu, MenuButton3D)

- Player/PlaytimeTracker.cs

- World/ExtractionPoint.cs

- World/PlayerSpawnPoint.cs

## Day 16  —  Friday, 29 May 2026

Manual saves & stash storage

Switched to a manual-save model with a clear load flow that restores the player's position, and built the stash/storage system (a persistent chest) with its own save adapter. Fixed the teleport-back transition.

What was done

- Manual-save model, load flow & player transform

- Storage (stash) system working

- Fix: transition teleports you back correctly

New scripts / systems

- Core/SaveSystem/Adapters/PlayerTransformSaveAdapter.cs

- Core/SaveSystem/Adapters/StashSaveAdapter.cs

- Inventory/StashSystem.cs

- World/StashChest.cs

- World/RunEntryPoint.cs

## Day 17  —  Saturday, 30 May 2026

Trader & economy

Built the economy: a trader system with trader ScriptableObjects, a currency service, a loot-spawn system driven by loot pools, and a recharge station in the hub. Added a custom editor for editing loot pools and continued map work.

What was done

- Trader system, loot pools & currency system

- Hub recharge + scene-load fix

- Map update

New scripts / systems

- Economy/TraderSystem.cs

- Economy/TraderSO.cs

- Core/Economy/CurrencyService.cs

- World/LootSpawnSystem.cs

- World/RechargeStation.cs

- Editor/LootPoolSOEditor.cs

## Day 18  —  Sunday, 31 May 2026

Stealth, mimic monster & spawning

Added a stealth layer: a visibility system that combines player movement, light intensity and noise into how detectable the player is. Built a procedural "Mimic" monster with animated legs and working pathfinding, plus the enemy spawn system, and merged the map-making work.

What was done

- Player visibility (stealth) set up

- Noise system implemented

- Mimic monster pathfinding working

- Mimic realism added

- Fix: mimic sphere-collider bug

- Map work (merged MapMaking branch)

New scripts / systems

- Core/Stealth/VisibilitySystem.cs

- Core/Stealth/PlayerVisibility.cs

- Core/Stealth/NoiseEmitter.cs

- AI/MonsterAI.cs

- AI/MonsterLegPlacer.cs

- World/EnemySpawnSystem.cs

Week 5    1 Jun – 7 Jun 2026

## Day 19  —  Monday, 1 June 2026

Wave 3: fall damage, ladders, keys & spawns

A big gameplay wave: fall damage, ladder climbing for both the player and the AI, and headshot hit-zones. Added a key system with locked doors, spawn groups with spawn-chance and timed spawns for both enemies and loot, and ammo items wired into trading and the UI. Extended the map.

What was done

- Wave 3 complete: fall damage, ladder climbing (player + AI), headshots

- Key system

- Spawn groups, spawn-chance & timed spawns for enemies and loot

- Ammo items wired into trading and the UI

- Map extension

New scripts / systems

- Player/FallDamage.cs

- World/Ladder.cs

- World/KeyLockedDoor.cs

- World/LockedDoor.cs

- Inventory/KeySO.cs

- Core/Combat/HitZone.cs

- World/EnemySpawnGroup.cs

- AI/NavAreas.cs

## Day 20  —  Tuesday, 2 June 2026

Key system (continued)

Continued building out the key system.

What was done

- Key system — continued work

Week 6    8 Jun – 14 Jun 2026

## Day 21  —  Monday, 8 June 2026

Dialogue, doors & quest polish

Added an NPC dialogue system with quest-givers and built the hub map around it. Made the quest system easier to author (objective service plus custom editors), finished the key/door setup with door prefabs and a one-way door, and fixed UI layering and gun-sway issues in the inventory view.

What was done

- NPC dialogue system + hub map

- Quest system easier to author

- Key system opens doors; door prefabs + player-system fixes

- One-way door implementation

- Fix: UI layering under inventory and gun-sway in UI

New scripts / systems

- Dialogue/* (DialogueUI, DialogueConversation, QuestGiver)

- Quest/ObjectiveService.cs

- Quest/Editor/QuestManagerEditor.cs

- World/Door.cs

- World/HingeDoorVisual.cs

- World/ObjectiveTrigger.cs

## Day 22  —  Tuesday, 9 June 2026

Questline in-game, menus, NPC sprites & highscore

A large day tying the game loop together. Got the quest system fully working in-game with a complete, playable questline, set up the first quests and their rewards, and added NPC sprites with a billboard effect (sprites always facing the camera) while moving the dialogue UI to the middle of the screen. Added a home menu and a death screen, plus a highscore / run-score system. Adjusted the first-person arms skeleton and fixed two bugs: movement breaking the pause-menu button hitboxes, and camera misalignment when quickly opening the UI.

What was done

- Quest system set up to work in-game; full questline playable

- First quests set up with rewards

- NPC sprites + billboard effect; dialogue UI moved to the middle of the screen

- Home menu and death screen added

- Highscore / run-score system

- Arms skeleton adjustment

- Fix: movement no longer breaks the pause-menu button hitboxes

- Fix: camera misalignment when quickly using the UI

New scripts / systems

- Inventory/LootItemSO.cs

- World/Billboard.cs

- UI/RunScoreUI.cs

- UI/MenuSystem/MenuHitRegistry.cs

- UI/MenuSystem/Editor/MenuButtonColliderFitter.cs

## Day 23  —  Wednesday, 10 June 2026

Pixelate post-processing & mimic texture

Added a pixelate post-processing effect to give the game its stylised look, and applied a texture to the Mimic monster.

What was done

- Pixelate post-processing effect added

- Mimic monster texture added